# ABUNDANT LIFE CHURCH OF GOD IN CHRIST WEBSITE DESIGN AND DEVELOPMENT AGREEMENT

This Website Design and Development Agreement (“Agreement”) is entered into on 07/18/26 between:

## Service Provider

Name: TADASHI HEADLEY
Address: 1025 CONGRESS AVENUE, SACRAMENTO CALIFORNIA
Email: TADASHI.HEADLEY@YAHOO.COM
Phone: (707)-344-8187

and

## Client

Church Name: ABUNDANT LIFE CHURCH OF GOD IN CHRIST
Address: 3150 NORTHGATE BLVD, SACRAMENTO CALIFORNIA
Authorized Representative: RAYMOND ROBINSON
Email: ABLCOGIC916@GMAIL.COM
Phone: (916)-640-7586

The Service Provider and Client are collectively referred to as the “Parties.”

# 1. Project Purpose

The Client hires the Service Provider to design, develop, and launch a modern, mobile-friendly informational website for the church.

The primary purpose of the website is to provide information to church members, visitors, new families, donors, and members of the local community.

The website will help visitors:

- Learn about the church;

- View service and meeting information;

- Read announcements;

- View upcoming events;

- Learn about church ministries and auxiliaries;

- Access online giving information;

- Contact or visit the church; and

- Access the church’s livestream and social-media pages.

# 2. Project Price and Payment Schedule

The total project price is:

$1,000.00

Payment will be made in two installments.

## Initial Payment

The Client will pay a $500.00 initial payment before work begins.

The Service Provider is not required to begin work until the initial payment has been received.

The initial payment reserves the Service Provider’s time and covers project planning, content organization, design, and initial development.

Once work has begun, the initial payment is nonrefundable except when the Service Provider cancels the project without cause.

## Final Payment

The remaining $500.00 will be due when the website is completed and approved for launch.

The final payment must be received before:

- The completed website is published on the Client’s permanent domain;

- Website ownership or administrative access is transferred;

- Final project files are delivered; or

- The website is otherwise released for the Client’s permanent use.

The website will be considered complete when the pages and features listed in this Agreement are substantially functional and the included revision process has been completed.

# 3. Website Design

The website will use a modern user interface and will be designed primarily for mobile devices while also functioning on common desktop and tablet screen sizes.

The Service Provider will create an appropriate visual design using:

- A modern and welcoming church-focused appearance;

- Colors selected or approved during the design process;

- Fonts selected by the Service Provider;

- Church photographs approved by the Client;

- Available church branding or logo materials; and

- Appropriate design inspiration from other Church of God in Christ websites.

The Client currently does not have established brand colors, preferred fonts, or a finalized church logo.

Unless otherwise agreed, the Service Provider may make reasonable design decisions where the Client has not provided specific branding instructions.

# 4. Included Website Pages and Sections

The project will include the following pages or sections.

## 4.1 Home and Welcome

The homepage will provide a clear introduction to the church and may include:

- A church welcome message;

- Service information;

- Links to important website pages;

- Featured announcements or events;

- Giving links;

- Livestream or social-media links; and

- A link to the church’s Linktree page.

## 4.2 About Us

The About Us page will provide information about the church, which may include:

- Church history;

- Mission statement;

- Vision statement;

- Denomination or affiliation;

- Church beliefs or values; and

- General information about the congregation.

## 4.3 Pastor

The website will include a page or section dedicated to the church pastor.

This page may include:

- The pastor’s name and official title;

- A pastor biography;

- A photograph;

- A welcome message; and

- Other information supplied and approved by the Client.

A full leadership directory is not included unless added through a written scope change.

## 4.4 Service Times and Visit Us

The website will display relevant information for visitors, including:

- Church address;

- Sunday service times;

- Bible study times;

- Prayer meeting times;

- Office hours;

- Directions or map information;

- Church phone number; and

- Church email address.

## 4.5 Events and Calendar

The website will include an events section using a Google Calendar embed or another Google Calendar integration agreed upon by the Parties.

The Client will be responsible for maintaining the events within the church’s Google Calendar after launch.

The calendar may include:

- Sunday services;

- Bible studies;

- Prayer meetings;

- Special services;

- Community events;

- Ministry events; and

- Other recurring or one-time church events.

Custom event registration systems, ticketing systems, or individually designed event pages are not included unless added through a written scope change.

## 4.6 Announcements

The website will include an announcements section.

Announcements may contain:

- A title;

- A description;

- A date;

- An image or flyer;

- An optional link;

- An expiration date; and

- A featured status.

Announcements may also appear on the homepage.

The specific announcement-management method will be determined during development. The Service Provider may use a content-management system such as Sanity when appropriate.

## 4.7 Ministries and Auxiliaries

The website will include a ministry or auxiliary listing for the following church groups:

- Men’s Ministry;

- Women’s Ministry;

- Youth Ministry;

- Young Adult Ministry;

- Finance Ministry;

- Media Ministry;

- Music Ministry;

- Outreach Ministry;

- Van Ministry; and

- Clothing Ministry.

Each ministry may include:

- Ministry name;

- Short description;

- Ministry leader;

- Meeting information;

- Contact information; and

- An approved photograph.

The project includes a ministry listing or shared ministry page.

Separate custom pages for every ministry are not included unless specifically agreed to in writing.

## 4.8 Giving and Tithing

The website will include a Giving or Tithing page.

The page may display giving methods approved by the Client, including:

- Cash App;

- Venmo;

- Zelle;

- Giving QR codes;

- External donation links; and

- Written giving instructions.

The Client must provide and verify all payment usernames, email addresses, phone numbers, QR codes, and donation instructions.

The Service Provider will not collect, hold, process, or receive church donations.

Unless a direct online payment link is available, Zelle information will be displayed as written instructions rather than as a website payment button.

The Client is responsible for providing any required legal, tax-deductibility, or donation disclaimer language.

## 4.9 Livestream and Social Media

The website will include links to the church’s available livestream and social-media pages.

These links may include:

- Facebook;

- YouTube;

- Instagram;

- TikTok;

- Linktree; and

- Other Client-approved accounts.

The initial project includes external buttons or links such as:

- “Watch on Facebook”; and

- “Watch on YouTube.”

A custom livestreaming platform, automatic sermon archive, or advanced video integration is not included unless added through a written scope change.

## 4.10 Contact

The website will include a contact page or contact section for the church office.

It may display:

- Church office phone number;

- Church email address;

- Office hours;

- Church address;

- A map or directions; and

- A basic contact form, when technically appropriate.

# 5. Excluded Features

Unless added through a written scope change, the project does not include:

- A photo gallery page;

- Members-only or password-protected pages;

- A complete leadership directory;

- Individual custom pages for every ministry;

- A sermon archive;

- A custom donation-processing system;

- A church membership database;

- Online event registration;

- A mobile application;

- Custom email hosting;

- Text-message notification services;

- E-commerce;

- Advanced search-engine optimization services;

- Professional photography;

- Professional logo design; or

- Custom-written legal policies.

# 6. Client-Provided Information and Materials

The Client will provide accurate and complete information needed to complete the website, including:

- Official church name;

- Church address;

- Church phone number;

- Church email address;

- Service times;

- Bible study times;

- Prayer meeting times;

- Office hours;

- Pastor’s name and title;

- Pastor biography;

- Church history;

- Mission statement;

- Vision statement;

- Denomination or affiliation information;

- Ministry descriptions;

- Ministry leadership information;

- Giving information;

- Google Calendar access or embed information;

- Social-media links;

- Linktree link;

- Announcement content;

- Event information; and

- Any required legal disclaimers.

The Client will also provide or approve all photographs, flyers, logos, and graphics used on the website.

# 7. Photographs and Media

The Client has indicated that some existing church photographs may be available through the church’s Google listing or other online sources.

The Client must approve the use of these photographs and confirm that the church owns them or has permission to use them.

The Client may also upload photographs for use on the website, including:

- Church exterior photographs;

- Sanctuary photographs;

- Pastor photographs;

- Ministry photographs;

- Event photographs;

- Flyers; and

- Other church graphics.

The Client is responsible for obtaining permission before providing or approving photographs that show members, visitors, children, or youth.

The Client must inform the Service Provider of any photograph that should not be used.

The Service Provider is not responsible for obtaining photography releases or verifying whether individuals shown in Client-approved photographs have consented to publication.

# 8. Domain Name and Hosting

The Client’s domain name has not yet been confirmed.

The Parties will determine whether:

- The Client already owns a suitable domain;

- The Client will purchase a new domain; or

- The Service Provider will assist the Client with domain registration.

Unless otherwise stated in writing, domain registration, renewal, hosting, email, and third-party service fees are separate from the $1,000 project price.

The Client should own all permanent church accounts whenever possible, including:

- Domain registrar account;

- Hosting account;

- Google Calendar;

- YouTube;

- Facebook;

- Giving platforms; and

- Content-management accounts.

The Service Provider may assist with configuring these services but is not responsible for future price changes, outages, account suspensions, or third-party policy changes.

# 9. Content Management

The website may use a content-management system, such as Sanity, for announcements or other frequently updated information.

The Service Provider will determine the specific technical implementation based on the final requirements.

The project may include reasonable setup for designated church representatives to update announcements.

Ongoing content entry, announcement posting, calendar management, or staff training beyond the agreed project scope is not included unless stated in writing.

# 10. Revisions

The project price includes up to two rounds of reasonable revisions after the initial website version is presented.

A revision round means one organized and consolidated list of requested changes provided by the Client.

Included revisions may cover reasonable changes to:

- Text;

- Photographs;

- Colors;

- Fonts;

- Spacing;

- Page arrangement;

- Links; and

- Existing agreed website elements.

Revisions do not include:

- Major redesigns;

- A new visual direction after approval;

- New pages;

- New integrations;

- New functionality;

- Replacing most of the approved content; or

- Work outside the scope of this Agreement.

Additional revisions or out-of-scope work will require written approval and will be billed a separate agreed fixed price as agreed between client and contractor.

# 11. Client Representative and Approval

The Client will appoint one person to serve as the primary project representative:

Name: Raymond Robinson
Title: Media Director

The Service Provider may rely on instructions, content, and approvals received from this representative.

The Client should provide requested information, feedback, or approval within seven calendar days.

The website may be considered approved when:

- The Client confirms approval in writing;

- The included revisions have been completed; or

- The Client does not provide requested feedback for more than 14 calendar days after receiving the completed website for review.

Approval may be provided through email, text message, or another written electronic communication.

# 12. Estimated Project Schedule

The estimated project schedule is 12 weeks beginning after the Service Provider receives:

- The initial $500 payment;

- Required church information;

- Required photographs and materials;

- Necessary account access; and

- Reasonably complete project instructions.

The schedule is an estimate unless the Parties agree to a specific completion deadline in writing.

The completion date may be extended because of:

- Missing information;

- Delayed Client feedback;

- Delayed approvals;

- Requested scope changes;

- Third-party outages;

- Domain or hosting delays; or

- Circumstances outside the Service Provider’s reasonable control.

# 13. Website Maintenance

Ongoing website maintenance is not included in the $1,000 project price unless agreed to separately.

The Service Provider will correct website defects directly related to the original development work when reported within 14 calendar days after launch.

This does not include:

- New content;

- New announcements;

- New event entries;

- New photographs;

- Redesign requests;

- Third-party service problems;

- Changes caused by another person;

- New features; or

- General ongoing maintenance.

After the included support period, maintenance may be provided under a separate monthly maintenance agreement or at $20 per hour.

# 14. Ownership

After the Client has paid the full $1,000 project price, the Client will own the final website content and custom design work created specifically for the Client.

The Service Provider retains ownership of:

- Preexisting code;

- General-purpose components;

- Development tools;

- Reusable templates;

- Internal processes;

- Unused design concepts; and

- Skills and knowledge used during the project.

Third-party software, fonts, photographs, services, plugins, and integrations remain subject to their respective licenses and terms.

The Service Provider may display the completed website in a professional portfolio and identify the Client as a customer unless the Client requests otherwise in writing.

# 15. Accessibility, Privacy, and Legal Requirements

The Service Provider will use reasonable efforts to follow common website design, mobile usability, and accessibility practices.

The Service Provider does not guarantee complete compliance with every accessibility law, privacy law, tax law, donation regulation, denominational policy, or other legal requirement.

The Client is responsible for obtaining professional advice regarding:

- Privacy policies;

- Terms of use;

- Accessibility compliance;

- Donation statements;

- Tax-deductibility language;

- Copyright;

- Trademark use;

- Photograph releases;

- Children’s privacy;

- Data collection; and

- Other legal requirements.

# 16. Changes to the Project Scope

Any substantial request that is not listed in this Agreement will be considered a change to the project scope.

Scope changes may affect:

- The project price;

- The completion schedule;

- The payment schedule; and

- The website’s technical requirements.

Additional work must be approved in writing before the Service Provider is required to complete it.

Email, text message, or another written electronic communication may be used to approve additional work.

# 17. Cancellation

Either Party may cancel this Agreement by providing written notice.

If the Client cancels after work has begun:

- The initial $500 payment will remain nonrefundable;

- The Client will pay for any approved additional work already performed;

- The Service Provider is not required to deliver unfinished work; and

- The Service Provider is not required to transfer project files or accounts until all outstanding balances are paid.

If the Service Provider cancels the project without cause, the Service Provider will refund any payment that reasonably exceeds the value of the work already completed.

# 18. Paused or Abandoned Projects

If the Client fails to provide required information, materials, access, feedback, or approval for more than 30 calendar days, the Service Provider may pause or close the project.

Restarting a paused project will depend on the Service Provider’s availability.

A restart fee of $500 may apply.

Payments already earned or received are not canceled because the project is paused due to Client delay.

# 19. No Guarantee of Results

The Service Provider does not guarantee:

- A specific number of website visitors;

- Search-engine rankings;

- Increased church attendance;

- Increased donations;

- Increased membership;

- Livestream viewership;

- Social-media engagement; or

- Any particular ministry or financial result.

# 20. Limitation of Liability

To the extent permitted by law, the Service Provider’s total liability arising from this Agreement will not exceed the total amount the Client paid under this Agreement.

The Service Provider will not be responsible for indirect, incidental, special, consequential, lost-profit, lost-donation, or lost-data damages.

The Service Provider is not responsible for outages, lost information, security incidents, or service interruptions caused by hosting companies, domain registrars, social-media platforms, payment services, Google, Sanity, or other third-party providers.

# 21. Independent Contractor

The Service Provider is an independent contractor and is not an employee, partner, representative, or agent of the Client.

The Service Provider is responsible for the Service Provider’s own taxes, equipment, insurance, and business expenses.

# 22. Governing Law

This Agreement will be governed by the laws of the State of California.

Before beginning formal legal action, the Parties agree to make a good-faith effort to resolve disputes through direct discussion.

# 23. Entire Agreement

This Agreement contains the entire understanding between the Parties concerning the website project.

It replaces any earlier verbal or written discussions about the same project.

Any amendment must be accepted in writing by both Parties.

If one section of this Agreement is determined to be unenforceable, the remaining sections will continue in effect.

Electronic signatures and electronically transmitted signed copies will be treated as originals.

# SIGNATURES

By signing below, the Parties confirm that they have read, understood, and agreed to this Agreement.

## SERVICE PROVIDER

Name: ______________________________________

Signature: ___________________________________

Date: _______________________________________

## CLIENT

Church name: _________________________________

Authorized representative: ______________________

Title: _______________________________________

Signature: ___________________________________

Date: _______________________________________